Belfair Water District #1

July 8th, 2025

Regular Meeting

3 p.m.

Commissioners Present			Staff Present		Guest					Greg Born					Dale Webb

Jill Satran-Loudin				James Freeman

Mike Pope-absent

- Commissioner Born called the meeting to order at 15:12 / Pledge of Allegiance led by Commissioner Born.

- Public Comments –None

- Accounts Payable were read and a motion was made by Commissioner Born to Accept and Approve Accounts Payable Warrants #11821 – 11857, approve the Meeting Minutes from the June 10, 2025 meeting, Approving the Petty Cash of $250.00. The Cash Drawer of $200.00. Commissioner Satran-Loudin seconded the motion.  Commissioner Born verified before today’s meeting. Commissioner Born called for the vote.

Motion Carried 2 Ayes 1 Absent and 0 Nays

- Business to be Completed:

None at this time.

- Manager Update:

Olympic View Development

Expect them to purchase the next meter for the third apartment in the next month and likely the 4th and final on the backside would be maybe a month after that.  They were hoping to be done with meters and such by September so they are pretty much on schedule.

Well 6 Project

Nothing New here.

Overton and Associates

I had a meeting with David and Kim Savage the engineer for Overton.  They are moving forward with a plan for development of the area and would like to work with us to get the property straightened around with us.  David wanted to lay out the area we are looking at as well as a possible future reservoir/well site.  He anticipates we will see plans and they will begin the process on the first 99 homes in the development.

Romance Hill Booster Station

Skid supplier called and the skid is delayed due to pump availability, hope to see delivery at the end of July early August.

Romance Hill Property

All of the paperwork and is delivered to the closing company currently.

Rasor Road Property

All of the paperwork and is delivered to the closing company currently.

In House Projects

State Auditor has postponed our exit audit, they are short staffed and they will let me know when they can get it wrapped up.

Maintenance and Operations –

James Freeman to report. (See attached Report for complete list)

Alex is diligently working and the effort being rewarded with backflows going in around town and the program moving steadily forward.

The staff toured Casad Damn and got to see how the City of Bremerton is handling their system.

We had two booster pumps on Rasor Road fail, moving forward with the project to get rid of those individual boosters.

Received bids for Rasor Project, will be looking to get this project going September.  Hoping to receive some funding for this project.

Timberline PRV was done by CNC construction.

Dump TRLR has been in shop for brake repairs.  BFD currently has it and is working to fix the weak brakes.

Purchased a plate compactor to do small asphalt repairs since cost has skyrocketed. Will do inhouse and will pay itself off in a short amount of time.

New Business:

Resolution 2025-04 Belfair Landing LLC/DRK  DEA Approving Agreement.

Plans have been received and approved and monies have been received and the contractor is ready to begin.

Commissioner Satran-Loudin motioned to approve the leak adjustment and Commissioner Born seconded the motion.

Motion Carried 2 Ayes 1 Absent and 0 Nays

Acct 0199 billing Adjustment

Commissioner Satran-Loudin motioned to approve the adjustment and Commissioner Born seconded the motion.

Motion Carried 2 Ayes 1 Absent and 0 Nays

- Commissioner’s Comments:

All commissioners expressed their appreciation for the work being done for the district.  Commissioner Born “Great Job, keep it up, place looks better all the time. Thank you!”.  Commissioner Satran-Loudin agreed and said for all to “Keep doing a good job, appreciate the work”.

Meeting Adjourned at 16:10 By Commissioner Born.

May 13th, 2025, Meeting Minutes Approved by:

Commissioner Pope ____________________________________ _Date: June 10, 2025

Commissioner Satran-Loudin ______________________________ Date: June 10, 2025

Commissioner Born______________________________                 Date: June 10, 2025